PROJECT BUILD PLAN

# Blockchain-Based Secure Platform for Identity, Access Control & Digital Asset Management

Prototype-first roadmap for a hackathon / academic demonstration

Recommended MVP: Next.js + TypeScript + Supabase + EVM testnet + OpenZeppelin + wagmi/viem

Goal: build a convincing working prototype before expanding to multi-chain production architecture.

# 1. Product Vision

The platform is a unified dashboard where an organization can create decentralized identities, assign roles and permissions, issue NFT-based assets, transfer ownership, and inspect an immutable activity history. The prototype should make the blockchain actions visible without forcing the user to understand blockchain internals.

## 1.1 Core problem translated into product features

| Problem | Platform response | Visible prototype feature |
| --- | --- | --- |
| Centralized identity dependency | Wallet-backed decentralized identity record | Identity profile + wallet connection |
| Unauthorized access | Role-Based Access Control | Role and permission matrix |
| Unclear ownership history | NFT asset ownership on-chain | Asset registry + ownership history |
| Weak auditability | On-chain events + off-chain indexed log | Audit Trail page with filters |
| Disconnected systems | Unified identity + access + asset model | Single organization dashboard |
| Single-chain lock-in risk | Blockchain adapter boundary | Chain selector / architecture-ready interface |

## 1.2 MVP definition

The MVP is successful when a judge can perform this complete journey from the browser: connect wallet -> create/register identity -> assign role -> create an asset -> assign asset to an identity -> verify ownership -> transfer asset -> inspect the audit trail -> verify that unauthorized actions are blocked.

# 2. Scope: What We Build vs. What We Defer

| Build in MVP | Defer until after demo |
| --- | --- |
| Wallet connection and identity registry | Full W3C DID ecosystem interoperability |
| Admin / Manager / Auditor / User roles | Enterprise SSO and hardware HSM custody |
| On-chain permission checks for key operations | Complex policy engine / ABAC |
| NFT minting and allocation | Rich marketplace / royalties |
| Transfer with permission validation | Cross-chain bridges |
| Supabase index/cache for fast UI | Fully decentralized indexing |
| Audit events and searchable dashboard | Production compliance workflows |
| One EVM testnet | Live Ethereum + Solana simultaneously |

# 3. Recommended Technical Architecture

Browser
  |
  v
Next.js App Router + TypeScript
  |-- UI: Tailwind CSS / component library
  |-- Web3: wagmi + viem + wallet connector
  |-- API: Next.js route handlers / server actions
  |-- Auth/Profile: Supabase
  |-- Indexing/Audit cache: Supabase Postgres
  |
  +--> EVM Testnet Smart Contracts (Solidity + OpenZeppelin)
       |-- IdentityRegistry
       |-- AccessControl / RoleManager
       |-- AssetNFT (ERC-721)
       |-- AssetManager / allocation rules
       +--> Events -> indexed into Supabase

Why EVM first: it gives the team a mature contract/tooling path for RBAC and NFTs, and it keeps the first prototype smaller. Solana can be added behind a chain adapter after the end-to-end flow works.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Dashboard, forms, tables, transaction state |
| UI | Tailwind CSS + shadcn/ui | Professional admin-console interface |
| Web3 | wagmi + viem | Wallet connection, reads, writes, chain state |
| Contracts | Solidity + OpenZeppelin | Identity, roles, NFT ownership, policy enforcement |
| Blockchain | EVM testnet (Sepolia/Base Sepolia) | Prototype network |
| Backend | Next.js route handlers | Validation, indexing jobs, non-sensitive server logic |
| Database | Supabase Postgres | User/profile metadata, searchable audit index, app settings |
| Auth | Wallet-first; optional Supabase auth profile | Maps app profile to wallet / identity record |
| Future chain | Solana adapter (later) | Alternative identity and asset implementation |

# 4. Core Domain Model

Keep on-chain data minimal. Put proofs, ownership state, role assignments, and event facts on-chain; keep UI-friendly metadata and search indexes in Supabase. Never store passwords, private keys, or sensitive documents on-chain.

| Entity | On-chain data | Supabase data |
| --- | --- | --- |
| Identity | wallet/address, identity ID, active flag | display name, avatar, department, metadata, UI status |
| Role | role identifier / assignment | role label, description, UI permissions matrix |
| Permission | contract-enforced permission mapping | permission display metadata |
| Asset | token ID, owner identity, token URI/hash | name, description, preview, category, tags |
| Transaction | tx hash, event data, timestamp | indexed event, actor label, searchable filters |
| Audit event | contract event | human-readable activity feed |

## 4.1 Suggested Supabase tables

profiles
identities
roles
permissions
identity_roles
assets
transactions
audit_events
app_settings

# 5. Role-Based Access Control Design

| Role | Key permissions | Prototype actions |
| --- | --- | --- |
| Admin | Everything | Create identity, assign roles, mint assets, allocate, transfer, update roles |
| Manager | Operational asset access | View identities, create/allocate selected assets, initiate transfer |
| Auditor | Read-only audit access | View identities, roles, assets, ownership history, audit trail |
| User | Self-owned access | View own identity, assigned assets, personal activity |

Enforcement rule: hiding a button in the UI is not security. The contract must independently reject unauthorized writes. The frontend should mirror the rules for usability, but the blockchain remains the final authority for protected operations.

# 6. Decentralized Identity Approach for the Prototype

For the prototype, represent a decentralized identity as a blockchain-backed identity record linked to a wallet address. This demonstrates the core idea without prematurely implementing a complete external DID/VC ecosystem.

Generate or connect a wallet in the browser.

Create an Identity Registry entry for that wallet.

Assign a stable internal identity ID and role reference.

Show a human-readable identity profile in the dashboard.

Use wallet signatures / transaction authorization for sensitive operations.

Later extension: add standards-compatible DID documents, verifiable credentials, and selective disclosure. Treat this as Phase 2/3 rather than a dependency for the first working demo.

# 7. NFT-Based Digital Asset Model

| Action | Actor | Contract rule | UI result |
| --- | --- | --- | --- |
| Create asset | Admin | Only authorized minter | New asset card + tx receipt |
| Allocate asset | Admin / approved Manager | Recipient identity must exist | Ownership changes to identity |
| Transfer asset | Authorized owner / role | Policy + recipient validation | Transfer modal + updated history |
| Verify asset | Any permitted viewer | Read-only query | Ownership/authenticity panel |
| Audit asset | Auditor/Admin | Read-only | Timeline of asset events |

Use ERC-721 for the prototype because each asset is unique and individually traceable. Store a token URI pointing to metadata that can be indexed by Supabase. For a real deployment, use content-addressed storage such as IPFS/Arweave where appropriate.

# 8. Smart Contract Plan

| Contract/module | Purpose | Important functions/events |
| --- | --- | --- |
| IdentityRegistry | Register and manage identity records | registerIdentity, deactivateIdentity, IdentityCreated, IdentityStatusChanged |
| RoleManager | Define roles and role assignments | grantRole, revokeRole, hasRole, RoleGranted, RoleRevoked |
| AssetNFT | Create unique NFTs | mintAsset, ownerOf, tokenURI, AssetMinted |
| AssetManager | Govern allocation and transfers | allocateAsset, transferAsset, verifyAsset, AssetAllocated, AssetTransferred |
| Access policy | Centralized rule helpers or OpenZeppelin AccessControl | onlyRole / role checks |

## 8.1 Event strategy

Emit events for every state-changing action that matters to an auditor. Events are the bridge between blockchain truth and the dashboard audit feed.

IdentityCreated(identityId, wallet, actor)
RoleGranted(identityId, role, actor)
AssetMinted(tokenId, identityId, actor)
AssetAllocated(tokenId, fromIdentity, toIdentity, actor)
AssetTransferred(tokenId, fromIdentity, toIdentity, actor)
PermissionUpdated(target, permission, enabled, actor)

# 9. Website Information Architecture

| Route / screen | Purpose | Primary user |
| --- | --- | --- |
| /login | Connect wallet / enter demo | All |
| /dashboard | System overview + KPIs | All |
| /identities | Identity registry | Admin, Manager, Auditor |
| /identities/[id] | Identity details, roles, assets, history | All permitted |
| /access-control | Role + permission management | Admin |
| /assets | NFT asset registry | All permitted |
| /assets/[id] | Asset details, owner, history, verification | All permitted |
| /audit | Immutable activity timeline | Admin, Auditor |
| /settings | Network + demo settings | Admin |

## 9.1 Dashboard layout

Top bar: platform name, network, wallet address, connection state.

KPI cards: identities, active roles, registered assets, recent transactions.

Quick actions: Register Identity, Create Asset, Allocate Asset, Manage Roles.

Recent activity: last 10 blockchain-backed events.

Risk/status panel: contract deployed, network connected, transaction failures, pending confirmations.

# 10. Primary Demo Flow

Admin connects wallet.

Admin registers Alice as an identity and assigns the User role.

Admin creates an NFT asset such as "Company Access Badge #001".

Admin allocates the asset to Alice.

Alice connects her wallet and sees the owned asset.

Alice attempts an admin-only action; the UI blocks it and the contract rejects unauthorized writes if attempted directly.

Admin transfers the asset to Bob after authorization.

Auditor opens the Audit page and sees identity, role, mint, allocation, and transfer events in order.

User opens the asset verification view and confirms current owner + token ID + transaction hash.

# 11. Recommended Repository Structure

app/
  (auth)/
  dashboard/
  identities/
  access-control/
  assets/
  audit/
  api/
components/
lib/
  blockchain/
  supabase/
  permissions/
contracts/
  IdentityRegistry.sol
  RoleManager.sol
  AssetNFT.sol
  AssetManager.sol
scripts/
  deploy.ts
  seed-demo.ts
abis/
  generated ABI files
supabase/
  migrations/
  seed.sql
tests/
  unit/
  integration/

Keep blockchain code and database code behind small service modules. The UI should call functions such as registerIdentity(), mintAsset(), transferAsset(), getIdentity(), and getAuditEvents() rather than importing contract logic directly into every page.

# 12. Build Phases: From Empty Folder to Working Prototype

| Phase | Target | Exit criteria |
| --- | --- | --- |
| 0. Foundation | Project scaffold + environment | App runs locally; lint/typecheck pass |
| 1. UI shell | Dashboard and navigation | All core routes render with realistic mock data |
| 2. Supabase | Tables + profile/index model | CRUD and RLS policies work |
| 3. Wallet | Wallet connect + network status | Connected wallet shown; chain checks work |
| 4. Contracts | Deploy identity/RBAC/NFT logic | Testnet deployment + contract tests pass |
| 5. Web3 integration | Real reads/writes | Mint/allocation/transfer complete from UI |
| 6. Audit | Event indexing + timeline | Transactions appear as human-readable events |
| 7. Security polish | Permission enforcement + error handling | Unauthorized actions fail safely |
| 8. Demo polish | Loading states, toasts, empty states | Judge can complete demo without technical help |

## 12.1 Suggested execution order inside Cursor + OpenCode

First make the UI and routes work with mock data.

Then build Supabase schema and service functions.

Then build and test contracts independently.

Then replace mock data with on-chain reads/writes.

Then add event indexing and audit visualization.

Finally remove demo shortcuts and run a clean end-to-end test.

# 13. Prompt Strategy for Cursor + OpenCode

Use short, scoped prompts rather than one giant "build the whole website" prompt. Each prompt should define the goal, files allowed to change, acceptance criteria, and a verification command. Let the model complete one layer at a time.

## 13.1 Master project context prompt

You are the lead engineer for a blockchain identity, RBAC, and NFT asset-management platform.
Stack: Next.js App Router, TypeScript, Tailwind, shadcn/ui, Supabase, wagmi/viem, Solidity/OpenZeppelin.
MVP chain: one EVM testnet. Multi-chain support is architecture-ready but not implemented yet.
Core modules: IdentityRegistry, RoleManager, AssetNFT, AssetManager, audit event indexing.
Roles: Admin, Manager, Auditor, User.
Security rule: UI checks are for UX only; contracts enforce authorization.
Do not introduce unnecessary dependencies. Prefer small reusable services.
For every task: inspect existing code first, make the smallest coherent change, run typecheck/lint/tests, and summarize changed files plus verification results.

## 13.2 Prompt 1 - scaffold the app

Create the initial Next.js TypeScript app structure for the project described above.
Build a polished admin-console shell with responsive sidebar, top navigation, wallet status placeholder, dashboard, identities, access-control, assets, and audit routes.
Use mock data only for now.
Do not implement blockchain or Supabase yet.
Acceptance: every route renders, layout is consistent, TypeScript passes, no console errors, and the project is ready for the next integration phase.

## 13.3 Prompt 2 - Supabase schema

Implement the Supabase database layer for profiles, identities, roles, permissions, identity_roles, assets, transactions, and audit_events.
Create migrations and typed service helpers.
Add sensible indexes and Row Level Security policies.
Keep on-chain truth separate from cached/searchable metadata.
Do not put secrets or private keys in the database.
Acceptance: migrations run cleanly, seed data exists, and the app can read/write demo records through typed helpers.

## 13.4 Prompt 3 - smart contracts

Implement the MVP Solidity contracts using OpenZeppelin patterns.
Contracts: IdentityRegistry, RoleManager, AssetNFT, AssetManager.
Roles: ADMIN, MANAGER, AUDITOR, USER.
Only authorized roles may perform protected operations.
Use events for every important state change.
Add unit tests for happy paths and unauthorized paths.
Avoid storing large metadata on-chain.
Acceptance: local tests pass and deployment script can deploy to the selected EVM testnet.

## 13.5 Prompt 4 - Web3 integration

Connect the existing Next.js UI to the deployed contracts using wagmi/viem.
Add wallet connection, chain validation, contract reads/writes, transaction pending/success/error states, and reusable hooks/services.
Replace mock identity and asset actions with real transactions.
Do not scatter contract addresses throughout components; centralize config.
Acceptance: register identity, mint NFT, allocate asset, transfer asset, and read ownership from the browser.

## 13.6 Prompt 5 - audit trail

Build the audit pipeline from emitted contract events to Supabase audit_events/transactions.
Show actor, action, target, transaction hash, block number, timestamp, status, and human-readable description.
Create filters for action, actor, target, and date.
Acceptance: the demo flow creates visible audit records that remain queryable after page refresh.

## 13.7 Prompt 6 - security pass

Perform a security-focused review of the current repository.
Check contract authorization, reentrancy-sensitive flows, ownership assumptions, input validation, wallet/network validation, server/client secret exposure, Supabase RLS, and unauthorized UI/API actions.
Do not rewrite working code without evidence.
Return issues grouped by critical/high/medium/low and patch the critical and high issues with tests.

# 14. Testing & Verification Checklist

| Area | Minimum verification |
| --- | --- |
| Frontend | npm run lint + npm run typecheck + production build |
| Supabase | Migration clean run + RLS checks + seeded demo data |
| Contracts | Unit tests for each role and unauthorized action |
| Wallet | Correct chain enforced; wrong-network state handled |
| Transactions | Pending/success/revert states shown clearly |
| RBAC | Admin/Manager/Auditor/User flows tested separately |
| NFT | Mint, allocate, transfer, ownerOf, token URI verified |
| Audit | Events indexed and rendered in correct order |
| Security | No private key or server secret exposed to client |

# 15. Security Principles for the Prototype

Never ask the user for a private key or seed phrase.

Never put Supabase service-role keys in browser code.

Treat wallet signatures and contract permissions as security boundaries.

Validate identity existence and recipient status before allocation/transfer.

Make destructive or privileged actions explicit and confirmable.

Record enough transaction metadata to make the audit trail independently verifiable.

Use testnet wallets and test assets only for the prototype.

# 16. What the Final Prototype Should Feel Like

The finished prototype should resemble an enterprise security/asset console rather than a crypto trading site. The blockchain should be visible where it builds trust: wallet address, network, transaction hash, block confirmation, NFT ownership, and immutable event history. Everything else should feel like a clean normal web application.

| Demo moment | Visual proof |
| --- | --- |
| Identity creation | Identity ID + wallet + role |
| Permission assignment | Role matrix with updated status |
| Asset creation | NFT card with token ID |
| Ownership | Owner identity + wallet + chain data |
| Unauthorized operation | Clear access denied / reverted transaction |
| Auditability | Chronological event timeline + tx hash |
| Verification | Asset authenticity / ownership verification panel |

# 17. Post-MVP Expansion Roadmap

| Next version | Upgrade |
| --- | --- |
| V1.1 | IPFS/Arweave metadata, richer asset categories, better indexing |
| V1.2 | Verifiable Credentials and standards-based DID documents |
| V1.3 | Organization-level policy engine and delegated administration |
| V2 | Solana implementation behind the same frontend blockchain adapter |
| V2+ | Cross-chain identity/asset verification and production-grade key management |

# 18. Definition of Done

A new user can open the website and connect a wallet.

An Admin can register identities and manage roles.

An Admin can mint a unique NFT asset.

An authorized actor can allocate and transfer the asset.

Unauthorized operations are rejected by the smart contract.

The UI shows transaction progress and final blockchain references.

The Audit page displays the complete demo activity history.

Supabase accelerates search/display without becoming the authority for ownership or permissions.

The project builds cleanly and can be redeployed from documented environment variables and scripts.

# Appendix A - Recommended Environment Variables

NEXT_PUBLIC_SUPABASE_URL=...
NEXT_PUBLIC_SUPABASE_ANON_KEY=...
NEXT_PUBLIC_CHAIN_ID=...
NEXT_PUBLIC_IDENTITY_REGISTRY_ADDRESS=...
NEXT_PUBLIC_ROLE_MANAGER_ADDRESS=...
NEXT_PUBLIC_ASSET_NFT_ADDRESS=...
NEXT_PUBLIC_ASSET_MANAGER_ADDRESS=...
SUPABASE_SERVICE_ROLE_KEY=...   # server only, never exposed to browser